­­­­­­Project PLAN DOCUMENTATION

INTERNET BANKING  
SYSTEM

**Author:** **Ahmed Hamdy**

Creation Date: 3/5/2019

Latest Version: 4.0

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Version | Implemented By | Reviewed by | Review date | Approved  By | Approval  Date | Comments  By Author | Comments By Reviewer |
| 1.0 | Ahmed Hamdy |  |  |  |  | Initiate the project plan |  |
| 2.0 | Ahmed Hamdy | Alaa Gamal | 3-May-19 |  |  | Adding work breakdown structure, verification and validation plan | 1. Duplicated information about customer requirement, 2. Project Approach is V model |
| 3.0 | Ahmed Hamdy |  |  |  |  | 1- Remove duplication of customer requirement  2- Edit the Project Approach |  |
| 4.0 | Hassan Yousri | Salsabeel Salah | 9-May-19 |  |  | 1-Refer to Risk and Issue Docs  2-update WBS, Milestones and deliverables | 1- missing “Design peer review sheet” in the WBS  2- Detailed Design flow should be renamed to class diagram in the WBS  3- Milestone 5 date not correct. It should be 24/5 |

**Table of Contents**

[**1. Introduction 2**](#_Toc7634781)

[1.1 Purpose of the plan 2](#_Toc7634782)

[**2. Project Overview**](#_Toc7634781) **3**

[2.1 Objective of the project 2](#_Toc7634782)

[2.2 In Scope and Out of Scope](#_Toc7634783) 3

[2.3 Assumptions and Constraints 3](#_Toc7634784)

[2.4 Milestones and deliverables 4](#_Toc7634785)

[2.5 Schedule and Budget Summary 5](#_Toc7634786)

[2.6 Project Goals 5](#_Toc7634787)

[2.7 Risk and Issue Management 5](#_Toc7634787)

[**3. Project Organization 5**](#_Toc7634788)

[3.1 Project Approach 5](#_Toc7634789)

[3.2 Communication Plan](#_Toc7634789) 6

[**4. Managerial Process Plans**](#_Toc7634790) **7**

[4.1 Start-up plan](#_Toc7634791) 7

4.1.1 Roles and Responsibilities 7

4.1.2 Project Staff Training 8

[4.2 Work Plan 9](#_Toc7634792)

4.2.1 Work Breakdown Structure 9

[**5. Verification and Validation**](#_Toc7634790) **10**

[**6. Approval**](#_Toc7634790) **10**

1. Introduction

1.1 Purpose of the plan

The Internet Banking System Project Plan will provide a definition of the project, including the project’s goals and objectives. Additionally, the Plan will serve as an agreement between the following parties: Project Manager, Project Team, and other personnel associated with and/or affected by the project.

**The Project Plan defines the following:**

1. Project Objective
2. Organizational, Team, User and project goals
3. Scope and expectations
4. Roles and responsibilities
5. Assumptions and constraints
6. Project management approach
7. Project budget

2. Project Overview

2.1 Objective of the project

This Web Portal will serve as an interface for all the banking services where the client can easily access his/her account/s, perform inter account transactions and to inquire about the previous transactions.

2.2 In Scope and Out of Scope

* **Scope of the project**

With Internet banking System, consumers aren't required to visit a bank branch to complete most of their basic banking transactions. They can do all of this at their own convenience, wherever they want—at home, at work, or while on the go.

Internet banking System requires an internet connection. In order to access the service, clients need to register for their bank's online banking service. After registration, the users can use the service that found in customer requirement document .[..\..\..\ Customer Requirements.docx](file:///D:\ITIMaterials\PM2\Internet-Banking-System\Requirements\Customer%20Requirements.docx)

* **Out of Scope**

These feature are not in the scope of work as they are not included in the software requirement specifications as per our agreement with the customer:

* Test Automation.
* Web application Security characteristics except: User authentication and Session time out.
* Web application Performance testing except: Load testing.
* The browser does not support any browser other than Chrome.
* The browser does not support any OS other than Windows.

2.3 Assumptions and Constraints

* **Project Constraints**

The following represent known project constraints:

* The development team shall use pure Javaprogramminglanguage in the development of the back-end system.
* The average response time for any transaction is 90% (Maximum 7 seconds).
* Web Based Systems / PC based
* Unique user IDs
* Admin features needed
* **Project Assumptions**

The following assumptions were made in preparing the Project Plan:

* All project participants will abide by the guidelines identified within this plan.
* The Project Plan may change as new information and issues are revealed.
* Management will ensure that project team members are available as needed to complete project tasks and objectives.

2.4 Milestones and deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone No. | Milestone Name | Deliverables | Delivery date | Responsible person |
| Bank\_Sys\_ Milestone\_1 | Project planning and requirements gathering | * Project plan documentation * Project Schedule * CM Management plan * CRS * Issue sheet * SRS * RTM * Risk Management Sheet * SIQ * SRS Peer review sheet | 3/5/2019 | Project Manager |
| Bank\_Sys\_ Milestone\_2 | Design | * High level Design * Wireframes Designs * Data Flow Diagram * Design Document * Detailed Design | 10/5/2019 | Development Team Leader |
| Bank\_Sys\_ Milestone\_3 | Coding, Unit testing and code review | * Code, Unit testing and code review related documents | 17/5/2019 | Development Team Leader |
| Bank\_Sys\_ Milestone\_4 | Testing | * Testing related documents | 24/5/2019 | Testing Team Leader |
| Bank\_Sys\_ Milestone\_5 | Final Delivery | * Completed Software * User Manual documentation | 2/5/2019 | Project Manager |

2.5 Schedule and Budget Summary

* **Project Schedule**

Project schedule is available in “project schedule” document file.

* **Budget Summary**

Not Applicable in our project

2.6 Project Goals

* **Organizational Goals**

1. Achieve CMMI capability Level (1) for developing.
2. Eliminate redundant data entry throughout the organization.

* **User Goal**
* Provide 70-75% satisfaction for end users using online surveys.
* **Team Goal**
* Enhance the development team skills in java programming language.
* Project Goal
* Deliver documents and deliverables within deadlines

2.7 Risk and Issue Management

* **Risk Management Document**

Risk management is the **process** of identifying, analyzing, responding to, tracking, and reporting risks.

Risk Management Sheet is available in “project Risk Management” document file.

* **Issue Management Document**

Issue Management is the **process** of identifying and resolving **issues** in a project or organization. Using this **Issue Management Process**, you can identify and resolve **issues** quickly, before they have an undesirable impact.

Issue Log Sheet is available in “project Issue Management” document file.

3. Project Organization

3.1 Project Approach

Projects are complex and today, more than ever, are met with uncertainties and unpredictability.

We will use V model with some of Scrum agile methodology.

3.2 Communication Plan

This communication plan provides a framework for informing, involving all participants throughout the duration of the project.

**Audience**

This communication plan is for the following audiences:

1. Project Manager
2. Team Participants
3. Customer

**Communications Outreach** The following is a list of communication events that are established for this project:

**Daily Stand-up Meeting:**

 A daily meeting is held in the morning, as it helps set the context for the coming day's work. These meetings are strictly time-boxed to 15 minutes.

During the daily, each team member answers the following three questions:

1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?

**Weekly Customer Meeting**

These status meetings are held at least once per Week at Saturday and are coordinated by the Project Manager. Every team member participates in the meeting.

4. Managerial Process Plans

4.1 Start-up plan

* Roles and Responsibilities

The following is a detailed breakdown of the roles and responsibilities required to execute the project. It includes: the project role, the project responsibility of the role, the participants and number of staff required to fulfill the role.

| **Role** | **Responsibilities** | **Participant(s)** |
| --- | --- | --- |
| Project Manager | * Manages project in accordance to the project plan * Provide overall project direction. * Direct/lead team members toward project objectives. * Handle problem resolution * Review and approve project deliverables * Coordinates participation of work groups, individuals and stakeholders | Salsabeel Salah |
| Development Team | * Understand the user needs and business processes of their area. * Design the required software * Develop the required software * Communicate project progress. | Alaa Gamal  Ahmed Hamdy  Sondos Mahmoud |
| Testing Team | * Assure quality of products that will meet the project goals and objectives. * Identify risks and issues and help in resolutions. * Communicate project progress. | Hassan Yousri  Khadija Mustafa |

* Project Staff Training


The purpose of the staffing training is to make certain the project has sufficient staff with the right skills and experience to ensure a successful project completion,

So the following table illustrate the training needed for the required project.

|  |  |  |
| --- | --- | --- |
| **Training Code** | **Course Name** | **Learning Objectives** |
| Project Manager | Project Management | * Enhances Management skills |
| Development Team | API Development | * specifies how software components should interact * Enhances the skills of programming graphical user interface (GUI) components |
| PHP Programming | * Enhances the team skills in Back-end development * Ability to deliver the required module |
| Testing Team | API Testing | * Testing application programming interfaces (APIs) directly * As part of integration testing to determine if they meet expectations for functionality, reliability, performance, and security |

3.2 Work Plan

* Work Breakdown Structure



5. Verification and validation

Project verification and validation plan document is available in “Verification and validation document” document file.

6. Approval

* **Sign off sheet**

*I have read the above Project Plan and will abide by its terms and conditions and pledge my full commitment and support for the Project Plan.*

Project Manager:…………………………………………………………… Date:………….

Stakeholder……:…………………………………………………………… Date:………….